draft

DGH intranet development

Concept note

by Caroline Liou and Basia Otto

Based on the DGH Intranet Steering Committee (DISC) meeting discussion on Sept. 12, this document outlines a possible way forward to develop a DGH intranet. DISC discussed that the basic steps in developing the intranet are below. Preceding this would be a brief survey (both the one Dana previously  conducted and another brief survey to complement):

To identify the goals/objectives, DISC will consult DFOG and the Staff Leadership group (formerly Program Managers group). DISC would also like to identify a point person/team.

Estimated time commitment:

|  | Point team member | Point team member | Intranet section leads (to be discussed with supervisors – HR, Finance, Program Mngt, etc) |
| --- | --- | --- | --- |
| Pre-development | 20% | 20% | 10% |
| Development | 20% | 30% | 10% |
| Pre-launch/launch | 20% | 30% | 5% |
| Post-launch | 5% | 20% | 5% |

Proposed next steps:

| Whom/what | Timeframe 2019 |
| --- | --- |
| DGH leadership to approve point team and time allocation resources | Mid- Oct |
| Point team to develop workplan, milestones, and schedule | End Oct |
| Workplan approved by DFOG and DISC | Mid-Nov |