## Slide 1: Project Management

## Slide 2: Project Management Diagram
DEFINE
PLAN
IMPLEMENT
MONITOR
ADJUST
EVALUATE
CELEBRATE
Making Project Management
Work for You--Liz MacLachlan, 1996

## Slide 3: Project Management Plan

## Slide 4: Step One: Set project goals
Determine what is the ultimate goal of project
Describe relationship to other projects underway or anticipated in the future

## Slide 5: Step Two: Project description
Develop complete description of the project.
  Avoid jargon
  Translate technical terms as necessary

## Slide 6: Step Three: Review technology
Decide which new technologies will be used
  What are the benefits?
Decide which standards are being adopted
  What are the benefits?
Document which (if any) standards specifically being ignored
  What are the drawbacks & benefits?

## Slide 7: Step Four: Identify team/resources
State assumptions about resources allocated to this project
  People
  Equipment
  Facilities
  Support & outside services
Develop communication plan for other staff or departments impacted by project
Develop budget

## Slide 8: Step Five: Write procedures
Document procedures that will be used for project work
Highlight any procedural differences from regular projects of this type
Discuss requirements, benefits, and issues of using new procedures

## Slide 9: Step Six: Develop schedule
Develop schedule milestones and deadlines
Jan
Feb
Mar
Apr
May
Jun
July
Sep
Oct
Nov
Dec
Phase 1
Phase 2
Phase 3

## Slide 10: Step Seven: Develop plan to monitor current status
Develop plan to measure progress against schedule
  On-track in what areas
  Behind in what areas
  Ahead in what areas
Anticipate and track unexpected delays or issues